# AirWise Notion Operating System

Last updated: 2026-04-14

## Goal

Create a simple founder operating system in Notion that runs the first 90 days of AirWise across:

- product

- engineering

- pilot operations

- sales / GTM

This structure is intentionally lightweight. It should help two founders run execution without introducing heavy process.

## Workspace structure

Create one top-level page:

- `AirWise Operating System`

Under that page, create these databases:

1. `Weekly Priorities`

2. `Work Items`

3. `Pilot Buildings`

4. `Accounts & Stakeholders`

5. `Risks & Blockers`

6. `KPI Scoreboard`

7. `Decision Log`

## 1. Weekly Priorities database

Purpose:

- run the company week by week

- lock one product, one pilot, and one sales milestone every week

Recommended properties:

- `Week` — Title

- `Start Date` — Date

- `End Date` — Date

- `Theme` — Select

- `Primary Product Milestone` — Rich text

- `Primary Pilot Milestone` — Rich text

- `Primary Sales Milestone` — Rich text

- `Status` — Status (`Planned`, `In Progress`, `Done`, `Slipped`)

- `Owner` — People or text

- `Notes` — Rich text

Recommended views:

- `Current Week`

- `All Weeks`

- `Slipped Weeks`

## 2. Work Items database

Purpose:

- track actual execution tasks across product, engineering, pilot ops, and GTM

Recommended properties:

- `Task` — Title

- `Week` — Relation to `Weekly Priorities`

- `Function` — Select (`Product`, `Engineering`, `Pilot Ops`, `Sales`)

- `Area` — Select (`Compliance`, `Monitoring`, `Documents`, `Commands`, `Infra`, `Customer`, `GTM`)

- `Owner` — People or text

- `Status` — Status (`Not Started`, `In Progress`, `Blocked`, `Done`)

- `Priority` — Select (`P0`, `P1`, `P2`)

- `Due Date` — Date

- `Dependency` — Rich text

- `Building / Account` — Rich text

- `Definition of Done` — Rich text

- `Notes` — Rich text

Recommended views:

- `Board by Function`

- `Current Week Tasks`

- `Blocked`

- `By Owner`

- `Pilot-Critical`

## 3. Pilot Buildings database

Purpose:

- keep building truth, pathway state, document status, and monitoring readiness in one place

Recommended properties:

- `Building` — Title

- `Portfolio / Account` — Relation to `Accounts & Stakeholders`

- `Address` — Rich text

- `BBL` — Rich text

- `BIN` — Rich text

- `Article` — Select (`320`, `321`, `Unknown`)

- `Pathway` — Select (`CP0`, `CP1`, `CP2`, `CP3`, `CP4`, `Unknown`)

- `Readiness` — Status (`Unknown`, `Blocked`, `In Progress`, `Ready`)

- `Monitoring Scope` — Select (`None`, `Read Only`, `Recommendations`, `Supervised Control`)

- `Ventilation System Type` — Multi-select

- `BAS Access` — Status (`Not Requested`, `Requested`, `Granted`, `Blocked`)

- `Documents Complete` — Status (`No`, `Partial`, `Mostly`, `Yes`)

- `Primary Blocker` — Rich text

- `Next Action` — Rich text

Recommended views:

- `By Pathway`

- `Readiness Board`

- `Monitoring Pilot`

- `Blocked Buildings`

## 4. Accounts & Stakeholders database

Purpose:

- manage the pilot account, expansion path, and stakeholder map

Recommended properties:

- `Account / Contact` — Title

- `Type` — Select (`Account`, `Decision Maker`, `Operator`, `Engineer`, `RDP`, `Partner`)

- `Company` — Rich text

- `Role` — Rich text

- `Relationship Strength` — Select (`Strong`, `Warm`, `Cold`)

- `Stage` — Status (`Intro`, `Active`, `Pilot`, `Expansion`, `Dormant`)

- `Owner` — People or text

- `Next Meeting` — Date

- `Next Ask` — Rich text

- `Open Questions` — Rich text

- `Last Update` — Date

Recommended views:

- `Pilot Stakeholders`

- `Expansion Pipeline`

- `Needs Follow-Up`

## 5. Risks & Blockers database

Purpose:

- keep execution risk visible every week

Recommended properties:

- `Risk / Blocker` — Title

- `Category` — Select (`Compliance`, `Data`, `BAS`, `Pilot Ops`, `Sales`, `Safety`, `Infra`)

- `Severity` — Select (`High`, `Medium`, `Low`)

- `Owner` — People or text

- `Status` — Status (`Open`, `Monitoring`, `Resolved`)

- `Affected Building / Account` — Rich text

- `Mitigation` — Rich text

- `Deadline` — Date

- `Last Updated` — Date

Recommended views:

- `Open High Severity`

- `By Category`

- `Resolved`

## 6. KPI Scoreboard database

Purpose:

- review founder-level and company-level operating signals weekly

Recommended properties:

- `Metric` — Title

- `Function` — Select (`Product`, `Engineering`, `Pilot Ops`, `Sales`, `Shared`)

- `Target` — Number or text

- `Current` — Number or text

- `Week` — Relation to `Weekly Priorities`

- `Status` — Select (`On Track`, `At Risk`, `Off Track`)

- `Notes` — Rich text

Initial KPIs:

- `% buildings resolved to pathway`

- `% buildings with blocker-free readiness view`

- `% requested documents received`

- `systems connected`

- `issues detected`

- `recommendation acceptance rate`

- `pilot stakeholder response time`

- `number of demoable features shipped`

## 7. Decision Log database

Purpose:

- preserve important product, compliance, and pilot decisions

Recommended properties:

- `Decision` — Title

- `Date` — Date

- `Category` — Select (`Product`, `Compliance`, `Monitoring`, `Safety`, `GTM`)

- `Decision Maker` — People or text

- `Context` — Rich text

- `Decision Outcome` — Rich text

- `Impact` — Rich text

- `Follow-Up` — Rich text

## Suggested weekly operating rhythm

### Monday

- update `Weekly Priorities`

- set current week milestones

- review blockers and dependencies

### Wednesday

- review `Pilot Buildings`

- confirm BAS/doc/access progress

- update `Blocked` tasks

### Friday

- update `KPI Scoreboard`

- review `Risks & Blockers`

- log major product or pilot decisions

- close or slip weekly priorities

## Recommended first entries

### Weekly Priorities

Create 16 rows for Week 1 through Week 16 using the founder execution sheet.

### Work Items

Seed initial P0 tasks:

- set up repo and environments

- create schema v1

- import pilot roster

- implement pathway resolver

- create compliance workspace

- build document upload flow

- integrate first telemetry stream

- run BACnet discovery

### Risks & Blockers

Seed known risks:

- pathway conflicts between public and owner data

- incomplete GFA / ESPM inputs

- BAS access delays

- unclear command approval chain

- sensor quality issues

## Notion setup shortcut

If you want the fastest usable setup:

- make `Weekly Priorities`, `Work Items`, and `Pilot Buildings` first

- add the other four databases after week 2

That gives you enough structure to operate immediately without building too much admin overhead.